# Task 4: Stakeholder Engagement Strategies - Shop Ease AI Chatbot

This matrix maps tailored engagement and communication strategies based on the Power/Interest Grid for all key stakeholders.

| Stakeholder | Power | Interest | Engagement Strategy | Communication Method | Communication Frequency |
| --- | --- | --- | --- | --- | --- |
| Executive Sponsor (CEO) | High | High | Manage Closely: Provide strategic progress summaries, key milestone achievements, ROI tracking, and seek rapid decisions on major scope/budget changes. | Executive Steering Meetings & Monthly Executive Briefings / Dashboards | Bi-weekly / Monthly |
| Program Manager | High | High | Manage Closely: Drive daily alignment, monitor workstream dependencies, resolve blockers proactively, and track deliverables against schedule. | Daily Standups, Weekly PMO Reviews, Jira/Project Management Dashboards | Daily / Continuous |
| IT/AI Lead | Medium | High | Keep Satisfied / Active Partner: Collaborate closely on technical architecture, system integration milestones, API readiness, and security standards. | Sprint Planning, Architecture Review Sessions, Slack/Teams Dedicated Channel | Weekly / As-needed |
| Customer Service Manager | Medium | High | Keep Satisfied / Active Partner: Engage continuously on chatbot knowledge base training, escalation workflows, change management, and agent feedback. | Bi-weekly Working Sessions, User Acceptance Testing (UAT) Workshops | Bi-weekly |
| Marketing Manager | Low | High | Keep Informed: Keep updated on launch timelines, brand voice alignment, promotional release dates, and key feature rollouts. | Email Newsletters, Marketing Alignment Meetings | Bi-weekly / Milestone-based |
| Data Protection Officer (DPO) | High | Medium | Keep Satisfied: Involve proactively in data flow reviews, security audits, privacy policy sign-offs, and compliance checkpoints. | Formal Compliance Review Meetings, Audit Report Sign-offs | Monthly / Milestone Gates |
| End Customers | Low | High | Keep Informed: Announce new support capabilities, highlight 24/7 self-service convenience, and capture feedback via post-chat surveys. | In-app Announcements, Website Banners, Email Updates, Chatbot Welcome Greetings | At Launch & Continuous |