# Task 1: Business Case Review - Shop Ease Online AI Chatbot

Below is the business case analysis outlining key Goals, Challenges, Assumptions, Data Gaps, and Clarification Questions for the Shop Ease Online AI Chatbot implementation.

| Goal | Challenge | Assumption | Data Gap | Clarification Question |
| --- | --- | --- | --- | --- |
| Reduce customer service operating costs by 30% through automated inquiry resolution. | Surge in customer inquiry volume overwhelming live agents and causing long email response backlogs. | Shop Ease Online's CRM and Order Management Systems have modern, robust REST/GraphQL APIs ready for chatbot integration. | Current volume and breakdown of routine vs. complex inquiries (e.g., % of order tracking vs. technical complaints). | What specific APIs or database access protocols are currently exposed by the CRM and OMS? |
| Improve Customer Satisfaction (CSAT) score from 78% to 90%. | Inconsistent service quality and prolonged wait times currently damaging customer trust. | A response time of under 10 seconds and 24/7 availability will directly boost customer satisfaction and loyalty. | Detailed baseline metrics on peak traffic hours, inquiry categories, and root causes of customer dissatisfaction. | What criteria will determine whether an inquiry is resolved successfully by AI vs. transferred to a human agent? |
| Achieve response times under 10 seconds with 24/7 automated support availability. | High operational costs associated with staffing live agents 24/7 and during non-business hours. | Customers are receptive to interacting with an AI chatbot for routine transactions like order tracking. | Historical data on multi-language distribution across international and non-English customer segments. | Which primary languages must be supported in Phase 1 vs. subsequent rollout phases? |
| Increase sales conversion rates during off-hours by answering pre-purchase questions instantly. | Risk of user frustration and drop-off if complex issues are not handed off seamlessly to human agents. | Live agents can be effectively retrained within 4 weeks to handle complex, escalated customer cases. | Cost baseline per support ticket (live agent vs. email) to accurately measure the 30% cost reduction target. | What is the agreed fallback mechanism and SLA for human handoff during off-hours when live agents are unavailable? |